## Slide 1: Managing requirements in GitHub
The guideline by Risto Salo

## Slide 2: Who am I?
Risto Salo, risto.salo@uta.fi
Fifth year CS student
Project worker 2011-2012, pm 2012-2013
Job experience 2 years (currently an ecommerce software developer)
At the moment working on my master thesis

## Slide 3: Master thesis

## Slide 4: Background
GitHub experience from both project work courses I attended
Especially as a pm I faced the problem how to handle requirements(/tasks) in a coherent way
  We somewhat tried to utilize the GitHub for this, but since there were no guidelines, the results remained shallow
  Even so, they made certain aspects better

## Slide 5: What’s this all about?
My goal is to create a guideline how to handle the managing using purely GitHub’s own tools
For this guideline, I try to take advantage of Lean software development ideology and take its principles into a practice

## Slide 6: The guideline in GitHub
The main tool that the guideline will utilize is the Issue tracker
Other aspects are the version control itself (especially the commits & pushes) and the wiki part
Please bear in mind that this guideline focuses on managing requirements in GitHub
  For example the steps related to creating requirements are not taken into account

## Slide 7: What’s there in for you?
Somebody with an interest and (at least little) experience to help take the best out of GitHub
A guideline (that we didn’t have in our projects!) how to handle things in a (semi) structured way
  A word of an advice: I’m not trying to obstruct the way you work, but rather try to aim it in a certain direction
  The guideline is not carved in stone, if necessary it will be progressed iteratively to achieve the best result
The guideline will bring better visibility to the project, enhance the requirement handling and give a sense of a control, which unfortunately in many cases is lacking badly

## Slide 8: What does it require from you?
A will to try and really use the guideline with an open mind
  Don’t judge it immediately!
Certain processes must be taken into use to make the guideline to work, please stick with them
Give your feedback!
  As stated, the guideline is not finished and thus I hope to receive input; either with free talk or by answering the questions I come up with
  If some aspect doesn’t work or the group doesn’t want to use it, tell me! If nothing else, it is an valuable piece of information which I can discuss in my thesis

## Slide 9: Encouragment speech
Especially at first, processes and practices from the guideline can seem devious or demanding.
Nothing should be accepted without chewing it a few times but hear me out: these things are there for the benefit of the whole organization (customer, dev team, pms, other stakeholders)
  Sometimes this can and will lead to individual situations where practices established feel like nonsense to some particular person
  But don’t give it up! It will be worth it.

## Slide 10: The guideline (AKA managing requirements in github with lean principles)

## Slide 11: Lean principles
Eliminate waste
Build quality in
Create knowledge
Defer commitment
Deliver fast
Respect people
Optimize the whole

## Slide 12: Lean principles
Some of the principles can be utilized for requirements managing, some are better suited (or meant) for the software development process itself
The world is not perfect, and probably never will be: this applies also to the processes and tools we have
Already at this point, I have noted few such factors inside GitHub that don’t support the principles as well as they could
  Fear not, this is a common case and should not be considered a big drawback
  After all, as the last principle states, the goal is to optimize the whole, and as we know, whole is more than the summary of its components

## Slide 13: issues

## Slide 14: GitHub’s issues
Very vague concept, can basically be anything from requirement to tasks to sort of memos
In GitHub’s context, Issues tool could be described as a lightweight task tracker and issues themself as tasks
The guideline utilizes heavily this tool, and its usage is a vital part of the process

## Slide 15: Issues - Labels
A major factor to enhance the visibility!
This guideline doesn’t explicitly tell what labels should be used, rather it states the different categories that can be used (depending on the project)
As said Issues tool is very plain which leads to a little more manual work (as of now, there really is no way of going around this)

## Slide 16: Categories
The type of the issue
  [Requirement | Sub requirement | Task | Sub task] (Shades of grey)
The subtype of the issue (for task –type issues)
  [Feature | Enhancement | Bug | Other] (Shades of blue)
Status
  [In progress | In customer acceptance | In testing | Rejected] (Shades of green)
  The GitHub gives two native states for an issue: open and closed. These should of course be used in a combination with status labels
Requirement level
  [Required | Extra] (Shades of yellow)
Priority
  [High priority | Medium priority | Low priority] (Shades of red)
Miscellaneous (~’flags’)
  [Blocked | Duplicate]

## Slide 17: Labels
Color coding should be used (every category with different color, every label inside that category with different lightness)
  Example can be seen in my repo (https://github.com/Ripppe/GraduRepo)
  Previous slide has suggestions about colors, but if you feel that they should be different, it’s up to you
Category identifier for every label (numbers in my example issues)
  These depict the category they belong to
  One way of doing this is to use letter prefixes like: PRI (priority), TYP (type) and so on
  Choose wisely! It’s pain in the ass to change that later (same goes to the color scheme)

## Slide 18: Issues vs Tasks vs Requirements
For this guideline, issue is a general definition for requirements and tasks
Tasks are the actual jobs that (mainly but not limited to) the programmers do
Requirements on the other hand are usually quite big and they require multiple tasks to be done
  This means that every task should relate to some requirement! (If not, why it is being done?) But it doesn’t need to be strictly a parent – child like hierarchy

## Slide 19: Main task/requirement & sub task/requirement
There can be situations when a requirement or a task should be or must be split into smaller chunks
This brings some hierarchical problems to the table since Issues tool doesn’t have this kind of built-in hierarchy handling, thus it must be done manually

## Slide 20: Example – R2.2
R2.2 (There are a total of 10-15 puzzles)
This is a sub requirement, its parent requirement being R2
It’s also quite obvious that there will be several main tasks related to R2.2, each depicting one puzzle
One puzzle (main task) can further have sub tasks, like creating a needed logic, creating the UI, etc.
  Splitting main task to sub tasks is discussed later
This leads to a hierarchy visualized in the next slide
The next slide shows possible hierarchical cases that can exist in the limits of this guideline

## Slide 21: Hierarchy
Requirement
Main task
Sub task
Sub task
Main task
Sub requirement
Main task
Requirement

## Slide 22: Hierarchy
How is this achieved in GitHub?
  With labels and naming conventions
Well how the heck can this be surveyed in GitHub?
  With a clever use of filters (more of those later)
This is one of those aspects that GitHub could further develop to allow hierarchical views and relations
  The only way of viewing issues is the plain list, and that makes it even more important to use labels and filters

## Slide 23: Hierarchy
Using correct labels is one part, the other is referencing issues from other issues
  I discuss this in the second step of creating an issue but the recommendation is as follows:
    Every issue should refer to the direct parent or child issue
      So a requirement can only refer to sub requirements or main tasks (if there’s no sub requirement between them) and sub task can only refer to main task (sub task cannot exist without a main task)
    Since this causes a ’do this, fix that’ problem (explained in the issue’s creation), the minimum is that child issues refer to parent issues or to other issues at the same level (this enables the main task to refer another main task), though I highly recommend that also parents refer to their children

## Slide 24: Step by step tutorial how to create an issue

## Slide 25: 1. step
Title including possible reference number if such is used by the team (for example: (XXX-100): Do stuff or #123: Task name)
  The naming convention should also reinforce the relation of issues. For example if main task is XXX-100, the sub task could be XXX-100-1 or XXX-100.1
  Requirements should be named with different prefix than tasks, for example REQ 2 or R2

## Slide 26: 2. Step
Write description
  Depending on how the team wants to work, either the whole description is given or possibly a link to GitHub wiki page
  If task involves such subtasks that aren’t converted to own issues, description should list them using Task list notation
  If the issue has a close relation to another issue (like a sub task or the requirement that lead to this issue), that issue should be referenced.
    Here the problem is that you cannot reference an issue, before it is created, thus you cannot reference a sub task from the main task if the sub task doesn’t exist. There is three ways of solving this: 1) Parent tasks don’t reference sub tasks, only sub tasks refer to main tasks, 2) Create first those issues that are referenced or 3) Update the issues afterwards.
    I recommend the third option, since the first one is not valid for cases where you need to reference main task from main task and (if they are for example related) the second can cause kind of a recursion which breaks the work flow
  If – for some reason – somebody who is not assigned to the task should be notified or mentioned, use the @-notation
  Examples (also suggestions how to use the syntax) can be seen in these two issues: https://github.com/Ripppe/GraduRepo/issues/5 and https://github.com/Ripppe/GraduRepo/issues/6

## Slide 27: Steps 3-7
Assign labels
Assign people
Assign milestone (if needed)
Create the issue
If the issue was supposed to be referenced from another issue, go and update that issue now!

## Slide 28: Milestones
Can be used two ways
  For iteration tracking (to implement Sprints or suchs iterations)
  For certain requirement or feature grouping (=grouping tasks related to the specific item)
Milestones can be given a deadline (issues not)
Something to remember is that an issue can belong only to one milestone!
  Milestone is more or less like an exclusive filter for issues with a possible deadline
The use of milestones is not required but especially in an iterative development it is highly recommended
The creation is very straightforward. Just go to Issues -> Milestones and there you can manage the existing ones or create new ones

## Slide 29: Issues in GitHub
A live example: https://github.com/Ripppe/GraduRepo/issues?state=open
  Issues are there to visualize this guideline’s practices

## Slide 30: Updating issues
Issues can be updated two ways:
  Either going to the issue’s page and making the changes
  …or selecting the issue from the list and using the drop down options in the top of the list
    This allows the update of:
      Open/Close state
      Labels (removing and adding)
      Assignees
      Milestones

## Slide 31: An example of an issue’s life cycle
PM creates a sub task and assigns it to a developer X
  Labels and description are set, people and milestones are assigned
The priority changes by the request of a customer
  The priority label is changed
Developer X starts working with the issue
  Changes the status label
Developer X finds out a problem with the task
  Flags the issue with ’Blocked’ label

## Slide 32: An example of an issue’s life cycle
The task is discussed little in the comments and more widely in the f2f meeting
  The description must be updated to reflect the outcomes!
Blocked-status is removed, X continues the work
  Changes the status label as needed
  If the issue has a task list, X updates it to keep other posted on the status
X makes a commit and publishes it
  References the issue in comments (and if decided to does the testing, mentions him)
Task is ready for testing
  Status is changed
PM checks the task and accepts it
  The issue is closed

## Slide 33: How to efficiently use filters
I cannot emphasize enough how important it is to use filters! Otherwise you will quickly be overwhelmed by the issue flood and it will most likely cause things to go foobar
There exists four different filter groups in the Issues tool:
  1: General filters, only one can be selected at the time
  2: Milestone filter, only one can be selected
  3: Labels filter, multiple selections allowed
  4: State, either open or closed ones are shown
Filters are part of the url! So put those bookmarks of yours into a good use
Remember that there are also a sort option that can be used

## Slide 34: Filters

## Slide 35: Filters
With these filters you can get quite much visibility, but of course they have their limits
The following ones are valid filter scenarios:
  Every task (main and sub) with low priority
  Every task assigned to me which are marked as required
More complex filters are invalid
  Every main task that has a sub task
In my experience in most of the cases, the GitHub’s options for filters are sufficient enough

## Slide 36: What kind of filters I need?
This is a question that I cannot explicitly answer because it depends on the situation, the phase of the project and the project overall
The following are my thoughts programmers:
  Programmers should be aware of all issues that mention them + the issues that are assigned to them. Priority and milestone information is relevant.
… and pms:
  PMs should watch closely all the issues being worked currently (this includes following task lists and how milestone deadlines are met)
  Blocked issues must be responded without a delay
  Bug reports and enhancement proposals should be monitored

## Slide 37: Things to note about issues
Status & miscellaneous labels can be used by anyone (and this is strongly encouraged). The rest should be left to the one responsible of the RM (like pms)
In the optimistic case, all the talk related to the certain issue (not including f2f talk) is in the issue’s comments.
  This can rarely be achieved, so my recommend is that if discussion considering an issue occurs somewhere else (emails, chats, f2f, etc.), the issue’s description is updated appropriately
    This is also the case if the discussion in comments leads to updates!
    The bottom line is that issue’s description must always be up to date

## Slide 38: Things to note about issues
Task lists should be used only in the issue’s description
  It’s good to note that these lists are there only for cosmetic purposes. This means that GitHub itself doesn’t mind if you close an issue with unchecked task list items. However if an issue is referenced the task lists state will be visible in the reference comment.
When programmers make commits, they should always reference the issue related to commit (if such exists) in the commit comments.
Programmers should take an active role for using issues. If nothing else, three things should be required: 1) Referencing the issue in commits, 2) updating labels accordingly and 3) updating task list
It’s imperative that the labels of each issue are up to date! Those are the best and fastest way of knowing how things are going.

## Slide 39: Things to note about issues
Depending on how the development process is planned to go (for example, is testing an issue wanted before closing it?) affects whether issues should be closed from commit messages:
  If testing should occur first (like it should!), it is best that closing issues is done from GitHub itself
  Otherwise commit comments can be used for closing (GitHub’s special syntax for this)
My suggestion is that the same person who does the implementation is not authorized to close the issue (thus someone else – like pm – must do it)
  This means that issues shouldn’t be closed from commits but manually from issues
  IF we are precise, this is doesn’t belong to the RM, BUT generally it is a good idea, and it enhances the visibility (other developers or pms are ’forced’ to see what you have done)

## Slide 40: Things to note about issues
For my recommendation of syntax for issues, see the open example issues in https://github.com/Ripppe/GraduRepo/issues?state=open (especially the task issues)
Requirements should only have the type and status labels and – if needed – misc labels
  They could also have the priority label but it is more efficient to give it straight to tasks. So if you want to emphasize certain requirement, give the tasks related to it high priority

## Slide 41: Creating a bug report
A bug report is a special issue which is usually done when someone spots an error in an implemented feature
Creating a bug report within this guidelines limits is quite simple, here are the steps:
  Locate the main task (feature) to which the bug relates to (I discuss this more on the next slide!)
  Create a new issue (use the aforementioned steps) and add a ’bug’ label

## Slide 42: Creating a bug report
Bug report can be done by anybody
This causes an inconvenience since it may not be clear to the creator to which task the bug relates to. Requiring the creator to find out that may not be a good option
Thus I suggest that if it is not clear for the creator, the bug can be done ‘outside’ the normal issue hierarchy.
  However, the one responsible of issues should find out (since he should have the knowledge) the related task and reference it
  It’s also a good practice that if the one who creates the issue doesn’t assign it to himself, the assignment is left pending the pms decision (the creator should rather mention a pm as to notify him about the bug)

## Slide 43: Creating an enhancement proposal
Enhancement proposals are used quite sparingly, but they could be utilized with a greater efficiency
Enhancement proposal is a suggestion relating to a feature or a requirement that (in most cases) comes from such stakeholders which are not authorized to make the decision by themselves
These suggestions often consist of a thoughts related to improving certain aspects or functionalities
  For example, it may have been specified with the customer that feature X will be done so and so. A programmer from the team has a better idea, and thus he makes an enhancement proposal

## Slide 44: Creating an enhancement proposal
For the guideline, an enhancement proposal is a main task or a sub task and relates to either a requirement or another main task. This depends about the nature of the enhancement.
The creation is done with the normal steps with a ’Enhancement’ label
  Making an enhancement proposal doesn’t mean that it will be implemented. It is a proposal and should be discussed with the appropriate stakeholders whether it is accepted or not.
  If accepted, the description may need improving, but otherwise it is handled as a task
  If rejected, it should receive a ’Rejected’ label and be closed

## Slide 45: About wiki
There’s no reason why GitHub’s wiki shouldn’t be the major information platform
However, I’ll only discuss Wiki’s usage related to the RM
As mentioned below with the issues, it’s not clear how much information should be written to the issue’s description.
  The bottom line is that by reading only the description a programmer should be able to tell what is wanted
  My own experience is that for every task many, many small details exist, it’s the matter of has anybody considered them that concerns us. Everything cannot be specified without some waste of time, but on the other hand, too vague specs will also waste time (because programmer either needs to figure out by himself or consult somebody). Of course in some cases programmer is given free hands to implement the feature within some borderlines.
Overall the golden middle way can only be achieved by trial and error
  Check this example issue and its description: https://github.com/Ripppe/GraduRepo/issues/5

## Slide 46: About wiki
My overall suggestions for the wiki usage are as follows:
  Every document should be linked to Wiki, for example a ”collection” page could be created to store the link to all the external resources
  Major project related documents should be made to the wiki (as an own wiki page or as a link). GitHub’s wiki is so sophisticated (checkout the markup!) that every basic text handling activity can be achieved
    decide what markup notation you use in your wiki and stick with it – on all pages!
  A collective page consisting of every preplanned requirement should be established. The form of this page is free, but it should list shortly every requirement.
  Info of a requirement in a wiki and in an issue must not conflict with each other!

## Slide 47: Where should i start?

## Slide 48: Steps I recommend
Get familiar with the GitHub and especially Issues tool before taking this guideline into a practice
  This is imperative! Play around, make dummy labels, make issues, try updating them. Checkout the GFM syntax.
  I strongly encourage creating an own repository for you to play with, because once an issue is created, it cannot be deleted (and we don’t want the playground stuff getting into the project’s repo)
  You should at least be comfortable with the basics of GitHub before going forward

## Slide 49: Steps I recommend
Read this hefty manual if you haven’t already done so
Decide the label categories to use
Decide the label color schemes
Decide and create the labels themselves
  This includes the prefix and naming
Create issues for the requirements
Decide the initial tasks (including sub tasks and task lists) and create them
Decide and create milestones if needed
Make a collection page to the wiki (usually this is the Homepage with links to the other wiki pages)
Start using the guideline!

## Slide 50: Finally
This is still a concept guideline (and presentation) and it will most likely be updated in the future
The feedback is very much welcomed, my contact information can be found from the start of this presentation
  The best way of contacting me is via email of Facebook
Don’t be afraid to ask questions, I’m more than happy to answer and explain myself better!