## Slide 1: Handling issues – managing requirements in GitHub with lean principes
Guideline by Risto Salo

## Slide 2: What’s this all about?
Requirements management (RM) is important topic in any software project
To succeed in RM process one must have a good knowledge about the tools used and a systematical rules to follow
This presentation aims to introduce a guideline that will help users accomplish these aspects using only GitHub’s native features

## Slide 3: GitHub and RM
The more there are tools in a project, the more people need to remember things
  Combining as such as possible reduces this
GitHub is intuitive to use and offers some neat features, making it well-suited for many projects
GitHub has a lightweight issue tracker that can easily be used for task handling, but what if the desire is more systematical RM process?
There is very few instructions how this could be achieved
  Instructions found are mainly experience reports from individual cases
This guideline tries to address that issue

## Slide 4: What should you know before continuing?
What agile software development means?
What is GitHub and how its features work?
  Especially issue tracker and its concepts and tools such as: milestones and labels
Requirements engineering (what it is) and especially requirements management
  Introduced very briefly

## Slide 5: Theoretical part

## Slide 6: What is requirements management?
The last step of requirements (RE) engineering process
  RE studies and identifies the descriptions of services and its operational boundaries that are needed to adequately solve customer’s problem or fulfill a contract (= build a working software product)
The steps before RM collect, evaluate and document the requirements for a software
RM is responsible for understanding, maintaining and controlling requirements

## Slide 7: What is requirements management?
RM is usually divided to four activities:
  Change control – how changes to requirements are handled.
  Version control – Identifying and versioning requirements and associated documentation.
  Tracing – Establishing links between other requirements and system components
  Status tracking – Observing the progress of requirements.

## Slide 8: Agile RE
RE is traditionally considered ”anti-agile” because it relies on defined processes and heavy documentation
However agile projects shouldn’t neglect RE
  RE process can be tailored to fulfill agile needs
Important aspects for agile RE:
  Customer/stakeholder collaboration and involvement
  Replacing heavyweight documentation with a lightweight alternative
  Approaching RE iteratively

## Slide 9: Lean software development
Derived from Japanese car manufacturer’s (Toyota) production principles
Lean manufacturing was invented in 1950s
Toyota couldn’t compete with American mass production lines so they needed another way to be prolific
  This lead to the invention of lean manufacturing formerly known as Toyota Production System (TPS)
Focused on two core principles:
  Just-in-time flow (JIT) – deliver the right amount in the right time
  Stop-the-line (Jidoka) – stopping production line immediately when problem arose

## Slide 10: Lean software development
Was later converted to an applicable form in software development by Mary and Tom Poppendieck
They introduced seven core principles to utilize:
  Eliminate waste – identify and remove every process that doesn’t generate direct value for customer or knowledge of how to provide that value
  Optimizing the whole – Seeing the whole picture and acting towards it. Fix problems not just symptoms.

## Slide 11: Lean software development
  Building quality in – Defect free product that functions as it is desgined to.
  Learning constantly – Create knowledge and embed that into use.
  Delivering fast – Rapid iteration and feedback cycles.
  Respecting people – Empower and trust the team, they should be the ones making decisions
  Deferring commitment – Defer commitment to the latest possible moment.
Why lean explained in slide 15

## Slide 12: The guideline

## Slide 13: Purpose
To offer a set of recommendations and practices for RM in GitHub
Individual parts can be used to some extend as such, but doing so may not provide the best result
To make the guideline applicable to as many situations as possible, there is room for customization

## Slide 14: Purpose
Guideline mainly concentrates on the issue tracker though some thoughts about the repository and wiki are also provided
Therefore the guideline mainly focuses on aspects concerning issues: how they should be used, created and monitored to achieve a consistent RM process.

## Slide 15: Purpose
The guideline aims for complementing the four activities of RM
As GitHub’s issue tracker is quite lightweight according to its functionalities, it is very useful for projects using agile approach
Lean software principles are used for assessing the guideline and its compatibility to the agile environment
Why lean?
  Lean software principles are abstract enough so that they don’t narrow down cases where the guideline would be useful, but still offer enough guiding for assessment against the principles

## Slide 16: Terms
Issue
  Vague concept within GitHub itself
  For the guideline, the term issue is used as a higher level concept. It includes both requirements and tasks, which will be explained in the next paragraph.
Requirement and task
  Separated specialized issues
  Task is a concrete item, whether it is implementation, designing or something else, that must be done in order to fulfill defined requirements
  Requirements hold, in predefined formats, the goals and business objectives for the software

## Slide 17: How to use the guideline
The guideline expects that its users are familiar with the features and functions of GitHub
  If you are not, go and experience with GitHub!
  You don’t need to master every single feature, but the basic knowledge is expected
The guideline utilizes GitHub’s special hypertext formatting GFM (GitHub Flavored Markdown)
  The syntax is quite simple so while you are testing GitHub, learn it as well

## Slide 18: How to use the guideline
When you are familiar with GitHub, few preparations are needed:
  Decide label categories, exact labels, their names and color coding
  Decide overall naming conventions for issues
The above aspects are discussed further down this guideline
Come back to these decisions when you have read the guideline

## Slide 19: How to use the guideline
Other important note is that the project team should decide the customized processes and practices before putting the guideline into use!
  If the initial decisions prove to be wrong, they can always be changed
  What is crucial is that the team agrees to follow the set rules consistently
Therefore the team should appoint someone as responsible for RM
  Usually the appointed person is project manager but it can be whoever monitors the requirements
  The whole team is responsible of RM process -> the purpose of appointment is to clearly define from whom to ask should a problem with issue or the guideline arise

## Slide 20: How to use the guideline
The guideline isn’t interested RE processes before RM
  What concerns the guideline is that the requirements are somehow identified
The optimal case is that when requirement is identified, it is immediately created to the issue tracker (see slides 30-43 for creating an issue)
  This is not mandatory should the requirement be documented some other way first
  Be aware that before requirements (or at least a sub set of them) is in issue tracker, the team can’t start the implementation
As soon as requirements are created team can start splitting them to tasks
  When first tasks are ready, implementation is ready to begin

## Slide 21: How to use the guideline
Requirements are split to tasks in the order of their priority
  This contributes for implementing the best business value from the get go
Creating requirements and tasks is an ongoing process through the whole project
When first tasks are under work, they must be monitored, maintained and updated if needed

## Slide 22: Separation of tasks and requirements
Why the guideline differs tasks from requirements?
  A single requirement can cover a large topic, making it hard to estimate time and other resources needed to complete it
  In order to track this, we need to know what really needs to be done to fulfill the requirement
  > Tasks are concrete actions needed to to accomplish the business objective (requirements)
  Keeping both tasks and requirements in the issue tracker makes it possible to establish links between them

## Slide 23: Hierarchy between requirements and tasks
Both requirements and tasks can be split to smaller pieces – sub-components
  Splitting issues further helps eliminating wasted time that goes searching information from long descriptions
  Smaller issues are easier to track
  Splitting issues acts towards increasing the domain knowledge of the team
This brings the total number of different issue types to four: main requirement and main task (or just requirement and task) + sub requirement and sub task
Lightweight hierarchical structure increases the visibility of requirements and associated work

## Slide 24: Hierarchy between requirements and tasks
An example:
  The project has identified a main requirement ”The game is divided to puzzles” and its sub requirement ”There are total of 10 puzzles”
  Now one main task could be made to depict every puzzle
  Sub tasks could further define such elements as UI and business logic
For the sub tasks to be usable, they must not be too fine grained
  If sub task should be split to smaller parts, it must be ”promoted” to a main task -> this can cause other modifications to the other issues in the same hierarchy tree
This enforces the maximum depth of issues to four (see slide 29)

## Slide 25: Sub tasks: yes or no?
Sub tasks are not always needed
  Too small tasks cause more work to create and maintain
  Especially if developers are experienced, forcing them to create sub tasks might be waste of time
A main task coupled with a task list might suffice
On the other hand, splitting main tasks to sub tasks can aid in recognizing all the aspects associated to the main task

## Slide 26: Sub tasks: yes or no?
What else is good with sub tasks?
  The work related to them is displayed and traced better
  If all the information is in the main task, it is harder to find
  If project team has a lively communication, the comment section of a big main task can be quickly overrun, becoming hard to find the relevant comments
What about not using sub tasks?
  When an issue contains a task list, its status is visible in issue references, though it only shows how many of task list’s items are completed, not what item exactly
  Negates overhead caused by creating and maintaining sub tasks
If developers really don’t want to use sub tasks (even if there are valid reasons for using them), forcing them decreases motivation towards the guideline and its usefulness

## Slide 27: Sub tasks: yes or no?
There is no right answer for using or not using sub tasks
  Decision should be made case by case
Don’t overlook sub tasks because they require some more work - when information is separated to logical components, it is easier to find and interpret
The important thing is that all the necessary information is present, logically structured and findable with minor effort

## Slide 28: Rules for issue hierarchies
A main requirement must always exist.
A sub requirement must always descend from a main requirement, same applies to tasks.
A main task can be descendant of either a main or sub requirement.
If both a main requirement and a sub requirement exist a main task must be descended of the sub requirement.
A main requirement can have multiple sub requirement descendants. Multiple main tasks descendants are allowed to a single main or sub requirement and multiple sub tasks can be descendants of a single main task.
All issues must be unambiguous (i.e. a single main task can be a descendant to only one main or sub requirement).
Hierarchy is generated by naming conventions, labels and references

## Slide 29: Hierarchy
1 Requirement
1 Main task
1.1 Sub task
1.2 Sub task
2 Main task
1.1 Sub requirement
3 Main task
2 Requirement
4 Main task

## Slide 30: Creating issues
Activity for the whole team!
  Although requirements may be drafted with limited personnel, creating tasks should involve the whole team.
  Benefits: seasoned developers might have useful ideas or views, letting developers contribute enhances the team spirit, broadens the domain knowledge of the team
First requirements then tasks
Team can start just a handful of requirements, converting them tasks and starting the work. The rest are gained from iterations.
Other approach is to define a larger set of baseline requirements and only after that create the tasks

## Slide 31: Steps for creating a single issue
Step 1 – the title of the issue
  The title should contain some kind of reference prefix that is different for tasks and requirements
  Examples: “(XXX-100): Title goes here” or “#123: Title goes here” for tasks and “REQ 2 Title goes here” or “R2: Title goes here” for requirements
  Should support the hierarchy structure - if a main task has prefix format “XXX-100”, the sub task could have “XXX-100-1” or “XXX-100.1”

## Slide 32: Steps for creating a single issue
Step 2 – Writing the description
  The main question is: how extensive should the description be?
    A lot of influencing factors: the experience of the team, the size and domain of the project, who creates and manages issues, is another documentation tool used?
    Too much information makes reading and finding information cumbersome – too vague description might cause guessing, misleading or a need to consult somebody
    Leaving room for individual thinking and implementation endorses the team

## Slide 33: Steps for creating a single issue
    Requirements must be as unambiguous as possible to make sure that every stakeholder understands them the same way
  The bottom line is that issue should always have a description which is tangible
    Anyone from the project team should be able to tell what the task truly means just by reading the description
  As much of the task specific information as possible should be kept in the description
  If sub tasks are not used make sure that the description covers also those aspects -> the relevant information must not be lost or ignored
  A large amount of pictures, documents or other relatively static material should be archived somewhere else
    For example mockups of UI are usually related to multiple requirements or tasks, and therefore should be only in one place

## Slide 34: Steps for creating a single issue
  For requirements it might be a good practice – especially if they have a lot of information themselves – to document them to the wiki. To the requirement issue, a short description and link is sufficient in this case.
  A predefined format for description should be used
  The guideline suggests the following sections for the description:
    Description – The core idea in few sentences
    Information – All the relevant information -> use links if data is stored somewhere else
    Task list – Only present in main task or sub task -> list followable items that are not split to own (sub)tasks
    References – List all the issues that this issue references

## Slide 35: Steps for creating a single issue
  Manual work is needed with references because this is not automated in GitHub
    Only existing issues can be referenced, so the main task’s references must be updated after its sub tasks are created
    Three plausible references: parent issues, child issue and related issue
      Related issue is an issue that has a close relationship with the referencing issue but they are not direct ancestors or descendants in the hierarchy tree
  Use mentioning (“@-notation”) to inform people/teams that should be aware of the issue

## Slide 36: Steps for creating a single issue
Step 3 – Assign labels
  Essential part of the guideline
  Main solution for creating visibility and status tracking
  The guideline doesn’t explicitly state what exact labels should be used; rather it states possible categories for them
  There are a total of six categories suggested by the guideline, they are presented on the next slides

## Slide 37: Steps for creating a single issue
  The type of the issue
    Values: Requirement, Sub requirement, Task, Sub task
    Explanation: States what higher level type the issue represents.
  The sub type of the issue (for task and sub task only)
    Possible values: Feature, Bug, Enhancement, Other
    Explanation: The sub type of the task. This allows for example a quick filtering for bug reports. The list of values can be a lot longer depending on what kind of parts the tasks are split. Sub type also opens the nature of the issue without a need to go through the description.

## Slide 38: Steps for creating a single issue
  Status
    Possible values: In progress, In testing, In customer acceptance, Rejected
    Explanation: In what part of the process the issue is going. These are additions to GitHub’s native statuses: open and closed. Values must be used based on the processes in the project.
  Requirement level (for requirement and sub requirement only)
    Possible values: Required, extra
    Explanation: In certain cases, a requirement can be closer to “nice to have feature” or “if there is time”. In such cases, this label can be used to visually distinct these requirements.

## Slide 39: Steps for creating a single issue
  Priority
    Possible values: High, medium, low
    Explanation: In conjunction with the requirement level, this label tells on how high of the prioritization list the issue is. The guideline suggests that this is mainly used with tasks and sub tasks, since these are the concrete actions needed to fulfill a requirement. If certain requirement needs to be prioritized, the priority of tasks associated should be raised to better reflect the urgency of the work. Of course the label can be assigned for a requirement or sub requirement as a reminder of requirement’s prioritization but for example milestones are more suitable for this purpose.
  Miscellaneous (also called as flags)
    Possible values: Blocked, duplicate
    Explanation: This label shares additional information regarding issues status. For example flagging an issue as “Blocked” tells immediately, that there is something causing interference for the issue, and it must be investigated.

## Slide 40: Steps for creating a single issue
  Every label category should have its distinct color
    Labels inside the category have different shades of the category color
  A short prefix in the beginning of the label name complements recognizing the labels and their meaning
  Generally every issue should have a maximum of one label from each category, miscellaneous category is an exception
  Excluding the first category the matter is not whether aforementioned are the exact categories, but that categories are decided in the first place and then used accordingly.

## Slide 41: Steps for creating a single issue
Step 4 – Assign people
  Who are the ones implementing this task?
Step 5 – Assign milestone
  Complement the status and priority categories of the labels
  Use iteratively: every milestone represents an iteration to which certain requirements and their tasks are associated
  … or to group issue that form some bigger feature

## Slide 42: Steps for creating a single issue
  These are not the only ones – users are encouraged to use their creativity
    For example have three milestones: one holds the issues that are currently worked with, one for issues that are next in line and one for issues that need more specification or wait for something else
  Milestones can have a deadline – issues not! Issue can belong to only one milestone
Step 6 & 7 – Publish and reference update
  The issue is ready to be published!
  After it is created, go and update the references of relevant issues (for example parent task or requirement)

## Slide 43: Status tracking and traceability
Core activities for RM
Traceability is mainly gained by the naming conventions and references, but also the labels from type and sub type categories enhance it
The status tracking however relies on milestones and other labels, like status, priority and miscellaneous
Monitoring these requires use of filters
  Remember that the filters are part of the URL, so use those bookmarks of yours!

## Slide 44: Status tracking and traceability
Exact filter combinations are up to the users to decide but few remarks are made by the guideline
  Developers should follow issues that 1) mention them and 2) are assigned to them. Priority and milestones information are relevant.
  Project managers should pay attention to tasks that are currently worked with. Milestone deadlines and task list progression are relevant.
  Project managers should also keep an eye out issues needing special actions – like the ones flagged as ”blocked” – and bug reports and enhancement proposals

## Slide 45: A bug report and an enhancement proposal
Special issues used for specific needs
A bug report is used when somebody spots an incorrect behavior or an error (bug) in the software
  Reporting a bug is quite easy: follow the issue creation steps but assign only labels “task” and “bug” (or corresponding labels if these are not used)
  Should always relate to either a task or requirement – this link should be referenced in the bug report
  If creator can’t establish a relation, someone with better understanding can complement this information
  An own prefix for titles of bug reports is recommended
  Bug label can also be used as a flag to indicate that a task has an error, but this is not recommended since bug information is easily lost

## Slide 46: A bug report and an enhancement proposal
An enhancement proposal is a suggestion relating to a feature or a requirement that (in most cases) comes from such stakeholders who are not authorized to make the decision by themselves or the decision is up for a discussion
  Relates to improving aspects or functionalities of the software product
  In an agile environment, enhancements don’t need to follow a defined process
    If proposal is larger or needs further discussion or specification an enhancement proposal issue should be created
  Creation is done the same way as with the bug report, the “bug” label is just replaced with “enhancement”

## Slide 47: A bug report and an enhancement proposal
  If an enhancement proposal is accepted a new task or sub task is created for the actual work or implementation that is required
    The issues that are affected by the enhancement should be updated to keep up with the new situation
    The enhancement proposal issue itself is closed
  Should it get declined, it receives the “rejected” label and is closed

## Slide 48: Wiki and version control
Wiki should be used to collect static documentation, though it can contain requirement specific information even if requirements are volatile
As wiki is incorporated to GitHub repository it is easily accessed
Should a wiki be utilized, establishing a logic structure for its pages is recommended
A collection page can be created to gather every external document to the wiki
  The page lists every relevant link with a short description, preferably grouped under headlines
Should the wiki contain information regarding requirements, careful attention is to be paid that this information doesn’t conflict with the issue and tasks of the requirement

## Slide 49: Wiki and version control
Version control offers some interesting interaction possibilities
  An issue can be referenced in commit messages
  Also mentioning people is possible
To enhance visibility of what is going on developers are encouraged to always reference the issues their commit affects in commit messages

## Slide 50: Updating and maintaining issues
Issue is going to have updates during its lifecycle inside the issue tracker
The most common forms of updates are: changing labels, assigning milestone, assigning people, commenting issue, referencing it from commit messages and closing it.
Stakeholder communication regarding the issues should be an ever-going process
  Challenge is that this communication can happen in different medium and cause something to change in the issue or they may reveal some new information or insights that help the implementation
  It is absolutely imperative that wherever the communication happens, the description of the issue is always up to date and reflects the latest information

## Slide 51: Updating and maintaining issues
Comment section in an issue should be actively used and encouraged
  Benefit: leaves a history behind
  Disadvantage: can become clogged up -> it is even more important that the description is kept up to date
  If comment section contains debates, the outcome should always be stated in a “finishing” comment
Be careful when deleting an old information!
  The old information should be kept for traceability purposes should the new information for example become under a questioning for some reason
  The description should always contain the newest information in a compact form (discussed in the issue creation steps) -> the old information can be moved to the wiki and leave just a short remark of this update to the issue

## Slide 52: An example of an issue’s lifecycle
Project manager creates a sub task and assigns it to a developer X
  Labels and description are set, people and milestones are assigned
The priority changes by the request of a customer
  The priority label is changed
Developer X starts working with the issue
  Changes the status label
Developer X finds out a blocker problem with the task
  Flags the issue with ’Blocked’ label
The task is discussed in the comments and more widely in the face-to-face meeting
  The description is be updated to reflect the outcome

## Slide 53: An example of an issue’s lifecycle
Blocked-status is removed, X continues the work
  Changes the status label as needed
  If the issue has a task list, X updates it to keep other posted on the status
X makes a commit and publishes it
  References the issue in comments (and if tester is assigned/known, mentions him)
Task is ready for testing
  Status is changed
Y tests the task
  Status is changed
Project manager checks the task and accepts it
  The issue is closed

## Slide 54: Updating and maintaining issues cont.
Issues can be closed from commit messages but this is not recommended
  It might save the developer from going to the issue tracker, it is prone to leave the issue (for example label information) outdated
When an issue is closed, it is wise to submit the last comment that explains why the issue is being closed
  Helps recognizing and keeping the team informed whether the issue was closed because it was done or was there some other reason like rejection
As important as it is to keep the description updated, is to make sure that labels are used and updated
  The importance of the labels is to visualize issues and different aspects of them in one view -> Should labels be misused or not updated, an unnecessary waste is generated
  Outdated information causes mistrust to used practices and interferes with RM and its objectives

## Slide 55: Finally

## Slide 56: After words
This presentation was meant to introduce the principles, practices and recommendations of the guideline for handling RM in GitHub
If you are interested in reading how well it achieves RM objectives and following lean principles, you can read my master thesis of the topic (the link is to follow when the study is published)
I have an example repository set up in GitHub (https://github.com/Ripppe/GraduRepo) – you are free to go and take a look. The information in the repository is complementary for this presentation